## Slide 1
eat it!
Name | Role
김영중 | Data Collection and Input
노미래 | Team Leader, Front-end and Back-end Development
문호 | Front-end Development
이재봉 | Front-end Development
장호 | Front-end Development
장천하 | Data Collection
T E A M # 2

## Slide 2
Overview of target system
1
Recommendation-based
Grocery Shopping Application
Online Grocery Shopping
Deep Learning

## Slide 3
Main features
2
Evaluation
Recommendation
Searching
My Page

## Slide 4
Main features
2
new user
Analyze
User’s taste
Register
Evaluate
Given menu set
user
Recommendation tab
Search tab
User analysis
Get menu
Recommendation
Order Food
Enter the name
Of the menu
My page tab
Update
User’s taste
Evaluate
Purchased menu
Order Food

## Slide 5
Overall system architecture
3
Front-End
Evaluation
Recommendation
Searching
My Page
Deep learning
Django Server
Socket Communication
Back-End

## Slide 6
System completeness
4
Front-End
Back-End
Evaluation
Recommendation
Searching
My Page
Deep learning
Django Server
Socket Communication

## Slide 7
Actual development schedule
5

## Slide 8
Open sources SW used
6
TensorFlow
Machine-Learning Framework
NAVER Login API
For quick register and login
Daum Postcode API
For searching address
django
Web framework for python

## Slide 9
The risks we faced
7
Lack of time
A lot of workload

## Slide 10
Lesson learned / Epilogue
8
Name | Comment
김영중 | 하나의 시스템을 구성하는 데에는 많은 기술적인 요소와 노동력이 필요하단걸 다시 한번 느꼈다.
노미래 | 아이디어를 실제로 구현해 볼 수 있었고 잘 몰랐던 서버 개발을 경험하면서 많이 배웠다.
문호 | 개발하면서 android 기술을 많이 배웠고 좋은 경험이 되었다.
이재봉 | 초기의 제안서 및 명세서와 다르게 개발 과정에서 변수가 많아 지연되는 경우가 잦았다.
장호 | 처음 구상했던 기능을 완벽하게 구현하지 못해서 아쉬웠다.

## Slide 11
Thank You!